## Slide 1
ICEG
Open Standards
June 26th, 2024
XXX

## Slide 2: Agenda
Status Data Standardization
Budget 2024-2025

## Slide 3: Data standardization – status
belgif/thematic: ICEG: Thematic Working Groups (github.com)
https://github.com/belgif/thematic/tree/master/models
Finished:
  Mobility: IMKL standard (Cables and Pipes):
    validation webinar with the stakeholders on 2024-05-14
    positive advice from ICEG Review Committee on 2024-05-23
    documentation here
    ratification is requested by ICEG

## Slide 4: Data standardization – status
belgif/thematic: ICEG: Thematic Working Groups (github.com)
https://github.com/belgif/thematic/tree/master/models
On hold (waiting for signing of the renewed collaboration agreement)
  Hydrants: some additional semantic issues need to be addressed by the firefighters and the water companies
    Additional budget requested: x €, n md
    Approval for budget utilization is requested from ICEG (as soon as the colaboration agreement is signed)

## Slide 5: Data standardization – status
belgif/thematic: ICEG: Thematic Working Groups (github.com)
https://github.com/belgif/thematic/tree/master/models
On hold (waiting for signing of the renewed collaboration agreement)
  Persons: 1-pager
    Additional budget requested: x €, n md
    Approval for budget utilization is requested from ICEG (as soon as the colaboration agreement is signed)

## Slide 6: Data standardization – status
belgif/thematic: ICEG: Thematic Working Groups (github.com)
https://github.com/belgif/thematic/tree/master/models
On hold (waiting for signing of the renewed collaboration agreement)
  Translations of the OSLO standards

## Slide 7: Agenda
Status Data Standardization
Budget 2024-2025

## Slide 8: Budget 2024-2025
The following table gives an overview of the responses received
Signing of the collaboration agreement is blocked at BOSA-side since March 2024
Contributing Organisation | Approved budget 2024 (€) | Cost allocationKey (%)
BOSA FOD Beleid & Ondersteuning | 80.000 | 27,59
Digitaal Vlaanderen | 80.000 | 27,59
Service Public de Wallonie (SPW) | 50.000 | 17,24
CIRB (for the Brussels Region) | 20.000 | 6,90
ETNIC (for the Fédération Wallonie-Bruxelles) | 50.000 | 17,24
German speaking community | 10.000 | 3,45
Total | 290.000 | 100,00